# Meeting Minutes: Scrappy Market Capstone Team

Date: January 25, 2026Meeting Type: Milestone 1 Planning & Deliverable Assignment

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon (Flores)

- Jenish Chand

- Kamran Hall

### 1. Meeting Summary & Activities Completed

The primary focus of this meeting was to review the project plan and assign specific ownership for the components of the "Milestone 1 - Requirements and Foundation" deliverable.

- Project Plan Review: The team reviewed the Gantt chart (created by Henry on 1/21) and the project plan document (updated by Campbell on 1/23).

- Deliverable Assignments: The team broke down the Milestone 1 submission into specific sections and assigned owners to ensure all parts of the "Requirements" and "Design" documents are covered.

- Security & Logistics: Matt noted (via chat/intro) that files were moved from the "General" channel to the "Team 1" shared directory to prevent other teams from viewing their material.

### 2. Key Decisions & Assignments

| Deliverable Component | Assigned Owner(s) | Notes/Scope |
| --- | --- | --- |
| Formal Requirements Document | Campbell Brothers / Matt Mackenny | Functional & Non-functional requirements, Assumptions, Constraints. |
| Design Document | Jenish Chand / Kamran Hall | System Architecture Diagram, Agent Interaction Diagram (AID), Data Model & ERD, Mock Data Design. |
| UX & UI Design | Henry Rondon | User Flow Diagrams, Initial UX Wireframes. |
| GitHub Repository | Jenish Chand | Status: Created and shared. |

### 3. Open Questions & Technical Discussions

- Database Strategy: A major open question was raised regarding the database: "Do we stand up a full SQL Server DB, or is the intent... to mock the data?"

- Follow-up: In the chat (1/27), Jenish proposed using the "BikeStores" SQL Server sample database as a potential dataset to speed up development. Matt acknowledged this looked good but noted the need to build specific logic around it.

- Professor/Mentor Calls: The team discussed the specific function of the Tuesday calls with the professor versus the mentor meetings.

### 4. Chat & Asynchronous Updates (Weekly Context)

- Jan 21: Henry shared a Gantt diagram created in ProjectLibre; the team approved the visual timeline.

- Jan 23: Campbell finalized edits to the Project Plan document, adding comments for the Sunday meeting discussion.

- Jan 25: Jenish shared a ScrappyTemplate code snippet in the chat to kickstart development.

- Jan 27: Jenish flagged that he will be absent for the next meeting (Feb 1st) and discovered a file from another team in the shared folder, prompting a security check of their own files.

### 5. Action Items

- Campbell/Matt: Finalize the "Formal Requirements Engineering Document" text.

- Jenish/Kamran: Define the Data Model and decide on the "BikeStores" vs. Custom Mock Data approach.

- Henry: Convert the Gantt chart concepts into the final Project Plan submission and finish Wireframes.

- All: Ensure all work is saved in the "Team 1" folder, not "General."