# Meeting Minutes: Scrappy Market Capstone Team

Date: February 8, 2026Meeting Type: Weekly Status & Milestone 1 FinalizationTime: 5:00 PM – 6:00 PM (Shifted for Super Bowl Sunday)

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon

- Jenish Chand

- Kamran Hall

### 1. Meeting Summary & Activities Completed

The team met to review the status of all Milestone 1 deliverables. The primary focus was ensuring the Design Document components (ERD, Architecture, Agent Interaction) were assigned and aligned. A significant portion of the meeting was dedicated to scoping the "Minimum Viable Product" (MVP) for the UI and Database to avoid over-engineering.

- Design Document Review: The team reviewed the checklist for the Design Document.

- UI/UX Debate: Discussed whether the current Streamlit wireframes (which look like a complex dashboard) were "overkill."

- Database Schema: Kamran presented a draft Entity Relationship Diagram (ERD).

- Milestone Submission Strategy: Matt clarified that while the hard deadline is Feb 22, the team aims to review materials with the mentor on Feb 20 to get a feedback loop before final grading. NOTE: Turned out we have to do a presentation that day now instead.

### 2. Key Decisions

- UI Scope (MVP Strategy):

- Discussion: Jenish raised that Henry's UI design, while "amazing," might be too complex for the timeframe. He advocated for a simpler "ChatGPT-like" interface.

- Decision: The team will keep the complex wireframes (Sidebar with DB status, query logs) for the documentation (to show design thinking) but will build a simplified MVP version for the actual code implementation.

- Database Implementation:

- Schema: The team approved Kamran’s schema: Stores, Sales Fact, Products, Inventory Snapshots, Promotions, and Calendar.

- Data Source: Instead of connecting to a live enterprise DB immediately, the team will use Mock Data.

- Volume: Agreed to generate approximately 500 rows per table using Python's Faker library or ChatGPT to simulate the "Cycle Craft" retail data.

- GitHub Usage: The repository will house all source code, documentation, and the final presentation deck. Matt will organize the folders.

### 3. Action Items

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Agent Interaction Diagram (AID) | Jenish Chand | In Progress | Matt provided a "Mermaid" code example to assist; Jenish to visualize the class/method flow. |
| System Architecture Diagram (SAD) | Matt / Kamran | Assigned | To be created showing the logical view ($Client \rightarrow Streamlit \rightarrow LangGraph \rightarrow DB$). |
| Finalize Data Model & Mock Data | Kamran Hall | In Progress | Generate ~500 rows/table and document the schema relationships. |
| Frontend Code (MVP) | Henry Rondon | Assigned | Begin coding the simplified Streamlit interface. |
| Milestone Presentation Deck | Matt Mackenny | Pending | To be built after all docs are uploaded; required for the Feb 20 mentor review. |

### 4. Open Questions & Technical Discussions

- "Working in Silos": Jenish expressed concern that the team might be working too independently. Matt agreed but noted that they are now converging to integrate the parts (UI hooks + Database).

- Server Access: Matt confirmed a Windows SQL Server request was submitted and approved, but the team will likely proceed with local development/mock data to maintain speed.

- Agent Logic: Jenish clarified the flow: User Input $\rightarrow$ Agent Class $\rightarrow$ Orchestrator $\rightarrow$ Query Builder. The AID needs to reflect this "Class and Method" structure.

### 5. Chat & Asynchronous Updates (Weekly Context)

- Feb 4: Matt shared a "Paris Intelligent Traveler" PDF as an example of NotebookLM capabilities.

- Feb 4: Henry uploaded the User Flow Diagram and UX Wireframes.

- Feb 6: Matt posted the "Milestone 1 Core Materials" checklist, confirming that Requirements, User Flows, and Wireframes are complete/reviewed.

- Feb 6: Team agreed to move the Sunday meeting to 5 PM to accommodate Super Bowl viewing plans.

### 6. Lighthearted / Social

- Super Bowl: The meeting concluded with a brief chat about the game (Patriots vs. Seahawks). Matt mentioned hosting family; Kamran and Jenish discussed party plans.