# Meeting Minutes: Scrappy Market Capstone Team

Date: March 15, 2026

Meeting Type: Weekly Status Update & Presentation Prep

### Attendees

- Matt Mackenny (Team Lead)

- Henry Rondon

- Jenish Chand

- Absent: Campbell Brothers, Kamran Hall

### 1. Meeting Summary & Activities Completed

This was a brief synchronization meeting primarily focused on preparing for the upcoming Friday presentation and confirming the status of the codebase.

Key completed activities include:

- Presentation Updates: Henry successfully updated the team's PowerPoint presentation, adding a slide containing the Gantt chart diagram for Milestone.

- Task Management: Henry updated the Jira board with the upcoming activities and tasks for Milestone.

- System Performance: Jenish noted that the current application codebase is performing well and is "pretty fast in terms of querying" 4. While it is not a finished product yet, it successfully shows the background processes of the AI agents working.

### 2. Key Decisions & Code Management

- Branch Management: Jenish has consolidated the current working code back into his specific branch 5. He has not yet merged anything into the main branch.

- Development Workflow: Jenish instructed the team that moving forward, anyone needing to work on the code should make a pull request from his branch and save it to their local environment 5. Henry agreed to pull this locally the following day.

- Mentor/Friday Presentation Strategy ("Run of Show"):

- Matt will manage the "run of show" for the upcoming Friday meeting.

- The primary strategy is to run through the updated PowerPoint deck and explain that the team still has work left to connect all the pieces and close out the project.

- If the mentor or stakeholders specifically ask for a live demo, the team will show the current working state of the application; if not, they will stick strictly to the slide deck. Matt will hand off the presentation to Jenish if a technical demonstration is required.

### 3. Blockers & Technical Challenges

- There were no major new technical blockers discussed during this quick sync 1. The primary hurdle remains the pending integration work needed to "connect all the pieces" and close out the final product 7.

### 4. Action Items & Next Steps

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Pull Code Locally | Henry Rondon | New | Pull Jenish's branch locally to continue UI/integration work. |
| Friday Presentation Prep | Matt Mackenny | Ongoing | Lead the "run of show" for the PowerPoint review. |
| Live Demo Prep | Jenish Chand | Ongoing | Prepare to demonstrate system querying speed and background logic if requested during the Friday meeting. |