Agentic AI Scrappy Market Investigation.

Captone Project Report

Project Information Website

IT 7993 Capstone Project

Team Members:

Campbell Brothers, Jenish Chand, Kamran Hall, Matt MacKenny, Henry Rondon.

March 25th, 2026

Executive Summary	3

Background	4

Business and Project Background	4

Project Goal and Scope	5

Technical Background	5

Project Outcomes and Achievement	6

Overview	6

Subsections for Each Outcome or Deliverable	6

Milestone 1: Requirements and Foundation	7

Milestone 2: Prototype & Core Features	7

Milestone 3: Final Integrated Prototype	7

Project Closeout	7

Project Planning and Management Summary	8

Overview	8

Project Process and Milestones	9

Workload Summary	11

Team Member Roles and Contributions	13

Team Reflection	14

Project Success Factors	14

Team Collaboration and Communication Experiences	15

Challenges	17

Areas to Improve	18

Appendix	19

# Executive Summary

Scrappy Market: Agentic AI System is an intelligent, multi-agent platform designed to help non-technical business leaders access and analyze sales data using natural language processing. This system is developed for Cycle Craft Georgia, a leading bicycle retailer with multiple locations across Georgia. The system was built to address a critical business challenge: the delay and inefficiency caused by relying on a small IT team to deliver data insights. With this scenario, managers often lack the technical expertise to query databases directly; new opportunities are missed due to slow, reactive decision-making.

Utilizing Scrappy Market, the problem is able to be solved by translating plan-English business questions into structured SQL queries. This enables users to quickly retrieve actionable insights. For example, a manager can now ask about recent sales performance across multiple stores and receive immediate, data-driven results without technical intervention. Scrappy Market leverages a multi-agent architecture powered by LangGraph. LangGraph uses specialized agents to interpret user intent, generate accurate SQL queries, and execute them against a MySQL database.

Key features include natural language processing, automated SQL generation, real-time database integration, and transparent reasoning paths that explain how results are derived. The system also offers a user-friendly Streamlit interface with visualizations, session history, and clear error messaging, making data exploration intuitive and accessible.

This system was built using Python, LangGraph, Streamlit, MySQL, and Gemma 4. The platform emphasizes security by restricting queries to read-only operation and safeguarding credentials. To develop the system, we have developed the development timeline from February to April 2026, with a structured team approach. The first month focused more on the planning phase: gathering requirements, choosing which database and agentic model to use. The second phase focuses on building the platform based on the requirements using selected languages and systems. The third phase will fouses on refining the system to ensure everything works correctly.

Future enhancements to the Scrappy Market include aiming to expand query optimization, automated visualizations, role-based access control, export options, and machine learning capabilities. Overall, Scrappy Market empowers business users to make faster and smart decisions by bridging the gap between complex data and everyday business needs.

# Background

Following section includes the background of the project, goals, scope and technical background.

## Business and Project Background

Cycle Craft Georgia is the premier, locally owner bicycle retailer with multiple locations across Georgia, including flagship stores in Atlanta, Savannah, and Athens. The company offers high-quality bicycles for all disciplines and skill levels, expert repairs and custom bike fittings, comprehensive parts, accessories, and apparel, and full-service cycling hub serving the entire Georgia cycling community.

Cycle Craft Georgia operated multiple stores, each with unique market dynamics. Regional managers need timely sales data to make strategic decisions, but they are not data analysts. The managers do not have the technical skills required to query databases directly and would need to submit requests to small IT departments. The need to submit the request causes delays for data analysis and causes miss opportunities due to slow, reactive data access. A solution is to implement an AI agentic system. An intelligent system that translates natural-language business questions into SQL queries, automating the manual inspection of database tables and putting data insights directly into the hands of the decision-makers, i.e. managers. The overall scope of the project is to develop a system that translate natural language questions into structured workflows, generates SQL queries automatically based on the database schema, executes queries against the MySQL database, explains reasoning paths so users understand how the answer were derived, and presents results in an easy-to-read format.

The Scrappy Market system is built within a modern technical environment that leverages key concepts in artificial intelligence and data engineering. It utilizes a multi-agent architecture to process natural language inputs, translate them into structured workflows, and generate SQL queries based on database schemas. The system integrates with a MySQL database for real-time data retrieval and uses frameworks such as LangGraph for agent orchestration. A Streamlit-based interface provides users with accessible visualizations and results. Core practices include natural language processing, query validation, and secure database access, ensuring both usability and reliability.

## Project Goal and Scope

The primary objective of the Scrappy Market project is to bridge the gap between business leaders and complex datasets. For a retailer like Cycle Craft Georgia, regional managers often face multi-day delays when waiting for IT to provide sales and inventory insights.

This system transforms that manual bottleneck into a real-time capability by allowing non-technical stakeholders to perform complex analysis in minutes rather than days. By translating natural language inquiries into executable SQL, we empower users with immediate, data-driven decision-making tools.

The objective was to build a system that operates through a structured orchestration of specialized AI agents, each handling a distinct part of the investigation lifecycle:

- Intent Agent: Determines the core business question and extracts critical metrics.

- Planner Agent: Maps out a step-by-step investigation strategy.

- Query Builder Agent: Writes the syntactically correct SQL for execution.

- Validator Agent: Checks and confirms the information is valid.

- Data Retrieval Agent: Pulls the structured record sets from the database.

- Summary Agent: Translates raw data into a natural language business summary.

This was to be built using the technical framework provided and be a working functional application for use. Deliverables are covered in the outcome section below.

## Technical Background

To ensure a robust and modular foundation, the project leverages a modern AI and data stack:

| Category | Specification |
| --- | --- |
| Backend | Python 3.9+ |
| Orchestration | LangGraph |
| Reasoning Engine | Cloud-hosted LLM Gemma 4 |
| Interface | Streamlit Web Portal |
| Data Layer | MySQL (Synthetic Retail Data) |

# Project Outcomes and Achievement

## Overview

As a team we achieved the following three primary technical pillars in our capstone project:

- We built the Multi-Agent Orchestration Framework. The core of the system is a framework built using Python and Gemma 4. This architecture orchestrates six specialized AI agents that operate through shared-state memory.

- The system utilizes a local Large Language Model (Gemma 4). This deployment allows the system to function as a fully self-contained reasoning engine, using a third-party API.

- A Transparent Interface & "Explainable AI" where the front-end was developed as a Streamlit web application designed specifically for non-technical stakeholders. To bridge the trust gap between users and AI, the interface features:

  - Visible Reasoning Path: A real-time log showing how the agents collaborated to solve the request.

  - SQL Preview Block: A dedicated area to review the generated code before or alongside results, ensuring full transparency in how the data was retrieved.

## Subsections for Each Outcome or Deliverable

Core Deliverables by Milestone are:

## Milestone 1: Requirements and Foundation

- Formal Requirements Document: Outlining functional and non-functional requirements,  assumptions, and constraints.

- Design Documents: Including the System Architecture Diagram, Agent Interaction Diagram, Data Model & Entity Relationship Diagram (ERD).

- UX/UI Materials: User Flow Diagrams and "Business Portal" wireframes.

- Supplemental Setup: GitHub repository, initial Project Plan, and Mock Data Design strategy.

## Milestone 2: Prototype & Core Features

- Environment Setup: Python and local LLM (Llama 3.1) configured.

- Agent Framework: Foundational code for the agents and a shared "State" memory object to pass context between them.

- Database Integration: MySQL schema deployed and populated with mock data.

- Middleware Connectivity: Streamlit UI connected to the backend orchestrator to display real-time investigation steps.

## Milestone 3: Final Integrated Prototype

- Full System Integration: A complete, working end-to-end connection between the Streamlit UI, the AI agents, and the MySQL database.

- Environment Setup: Updated to use cloud-based LLM Gemma 4.

- Testing: Validate the code works and runs together end to end.

- Final Documentation: Updates to all "as-built" requirements, technical reports, and the project plan.

## Project Closeout

- A final working demonstration, fully documented GitHub repository, and final deliverable package submitted to stakeholders.

# Project Planning and Management Summary

## Overview

We used a mix of traditional planning tools, role responsibility, and consistent communication routines to manage the workload. Here are the core elements of our team's project management approach:

Leadership and Role Delegation

- Matt Mackenny acted as the Team Lead and Project Manager, leveraging his professional background in planning and reporting. He was supported by Campbell Brothers, who acted as the Product Manager focused on development alignment.

- We adopted a "divide and conquer" strategy, assigning specific owners to major project pillars: AI Agents, User Interface, Database, and Documentation.

Task Tracking and Planning Tools

- Jira, Gantt Charts and Task List: We utilized a Jira board to visualize a Gantt chart for the project timeline and milestones. We also used a spreadsheet to help monitor progress at a task list level.

- Project Plan Spreadsheet: A central project plan spreadsheet was continuously reviewed and updated to track start dates, end dates, and statuses for all key activities and deliverables.

- Requirements Tracking: Formal requirements were migrated from a text document into a spreadsheet format to make it easier to track and "check off" requirements as they were built during development.

Communication and Routines

- We established formal Collaboration and Communication Plans during the initiation phase.

- We maintained a strict weekly meeting cadence on Sundays to review status and deliverables, supplemented by a dedicated "Capstone Project 6" group chat for daily, asynchronous communication. This had to shift to Thursday evenings due to the team’s work constraints.

- To formally track our effort and progress for academic leadership, we created and submitted aggregated "Weekly Logs" when able.

Development Workflow

- To manage the codebase effectively, the team established a "Staging Branch" workflow in GitHub. Team members pushed their work to individual branches, which were then reviewed and merged into a staging branch before finally being merged into the main repository.

## Project Process and Milestones

Below is a review of each of the main phases that we had as a team outlining the key objectives, activities, events, achievements, and challenges.

Initiation Phase: This phase was set to“kick off” the project and align as a team on how we work, operate and deliver the activities for the capstone project:

- Major Objectives: Set up the team structure, establish communication rhythms, align on project scope, and define the initial project plan.

- Key Activities: Created a Collaboration Plan and Communication Plan, set up the Jira board, initialized the GitHub repository, and configured local Python development environments.

- Key Events: Initial Team Kickoff Meeting (Jan 18), First Sponsor Meeting, and Starting the Weekly Review Meetings.

- Achievements: The team successfully aligned on roles and agreed on the core technology stack: Python, Gemma 4, Streamlit, and MySQL.

- Challenges: Balancing the heavy workload of full-time jobs with classes, and early ambiguity over whether to use a cloud server or local servers and how to mock data

Milestone 1: This phase developed the requirement foundation and aligned on the scope of the work that we would do during this capstone.

- Major Objectives: Define the formal requirements, system design, data strategy, and User Experience (UX) needed to solve the business challenge for Cycle Craft Georgia.

- Key Activities: Drafted Functional and Non-Functional Requirements (NFRs), developed the System Architecture Diagram (SAD) and Agent Interaction Diagram (AID), generated an Entity Relationship Diagram (ERD), and designed UX wireframes.

- Key Events: Key Stakeholder Meeting & Milestone 1 Review Presentation (Feb 20).

- Achievements: Completed the core documentation for the capstone. Mocked out how each technical area of UI, Agent and Database would work. We also successfully established a mock data strategy to generate approximately 500 rows per table.

- Challenges: We had to debate and scale back the complexity of the UI wireframes to ensure it was a manageable "Minimum Viable Product" (MVP) for the timeline. We also wrestled with how to design the database schema to support AI "reasoning" (e.g., aggregation logic for weather impacts).

Milestone 2: This phase had the main goal of building a prototype with the core features.

- Major Objectives: Transition into code development, build the core agent framework, deploy the database, and achieve initial middleware integration.

- Key Activities: Divided development labor across AI Agents, UI, and Database. Built the Llama 3.2 framework with a shared "State" memory object. Deployed a local Large Language Model (Llama 3.2 1B via Ollama). Connected the Streamlit frontend to the backend orchestrator and populated the MySQL database with mock scripts.

- Key Events: Codebase walkthrough (Feb 22) and Milestone 2 Final Submission (Mar 22).

- Achievements: We successfully connected the UI to the backend, allowing real-time investigation steps (Intent identification, Planner generation) to display on screen. We also implemented error-handling decorators to catch JSON timeouts and prevent crashes during long processing times.

- Challenges: We hit major technical roadblocks with severe latency (queries taking up to 5 minutes locally), LLM hallucinations resulting in SQL syntax errors, and the AI generating 10-12 duplicate queries at a time.

Milestone 3: This final phase completed the integrated code into a working version.

- Major Objectives: Achieve full end-to-end system integration, execute system testing, tune performance to fix bugs, and finalize documentation.

- Key Activities: Built a final validator agent, executed testing, refined prompts to stop hallucinations, and added UI dropdowns to compress SQL code blocks, switched LLMs to Gemma 4 for consistent results and less hallucinations.

- Key Events: Final Mentor Review and Demo walkthrough (May 1st).

- Achievements: Fully linked the Streamlit UI, AI agents, and MySQL database into a cohesive workflow. We successfully implemented logic to constrain LLM outputs and deduplicate queries, significantly improving system accuracy.

- Challenges: Balancing the "tug and pull" of model quality vs. coding effort; the team had to write significantly more custom code to force accuracy because the local model was weaker.

Project Closing: Completing all required materials, submissions and closing out the capstone.

- Major Objectives: Package the final project deliverables, submit the final report, hand the code over to the sponsor, and complete academic evaluations.

- Key Activities: Wrote the comprehensive Final Project Report, prepared the Project Deliverable Package, uploaded the final bulk CSV files and SQL load scripts to GitHub, and submitted peer evaluations.

- Events: Official Sponsor Handover (May 5th) and Final D2L Submissions.

- Achievements: Successfully established a dedicated repository and consolidated shared folder structure for all final deliverables, ensuring a clean and professional handover of the Scrappy Market tool to stakeholders.

- Challenges: Coordinating the final administrative rollout and presentation details amidst the end-of-semester rush and shifting deadlines

## Workload Summary

This section outlines the resource allocation and workload distribution for the Scrappy Market project, specifically detailing the transition into the final phase. Based on our Gantt Chart (Figure 1).

Firgure 1. Scrappy Market Gantt Diagram.

The following table utilizes a structured metric system to define the labor effort required for the Scrappy Market project. The Task ID and Activity Description correspond directly to the master Gantt Chart, ensuring alignment between scheduled tasks and resource usage. Each project Phase is measured in Total Hours, representing the cumulative man-hours needed for completion. To translate this into a timeline, Man-Days (8h) indicates the effort required for a single individual working a standard shift, while the final calculations assume a collective Team Capacity of 40 hours per day based on our 5-member group.

| Task ID | Activity Description (Gantt) | Phase | Total Hours | Man-Days (8h) |
| --- | --- | --- | --- | --- |
| SM-1 to SM-6 | Project Initiation & Planning | Initiation | 112 | 14 |
| SM-7 to SM-13 | Design (Schema, Arch, Diagrams, ERD, UX) | Milestone 1 | 408 | 51 |
| SM-34 to SM-19 | Development (LangGraph, UI, DB, Prototype) | Milestone 2 | 432 | 54 |
| SM-20 to SM-37 | Integration, Debugging & Documentation | Milestone 3 | 96 | 12 |
| SM-23 to SM-38 | Validation & Final Report Development | Closing | 104 | 13 |
| SM-39 to SM-24 | Final Presentation & Packaged Deliverable | Closing | 88 | 11 |
| TOTAL |  |  | 1,240 | 155 |

A comprehensive analysis of the workload reveals that the project reached its peak intensity during Milestones 1 and 2, which accounted for over 67% of the total 1,240 man-hours. This concentration of effort was necessary to establish the core agentic AI architecture and the integrated user interface. As of April 27, 2026, the team has transitioned into the Closing Phase, where the remaining 192 hours are focused on validation and final reporting. With a current capacity of 40 hours per day, the team is well-positioned to complete all deliverables with approximately two days to spare before the May 5th deadline, confirming that the project remains ahead of schedule and technically stable.

## Team Member Roles and Contributions

- Campbell Brothers

- Role: Product Manager & Testing.

- Contributions: Authored the Formal Requirements Engineering Document, which detailed the functional and non-functional requirements, constraints, and assumptions. She transitioned these requirements into a tracking spreadsheet, updated the project's README file, updated early versions of the project plan, and took the lead on writing the Final Project Report.

- Henry Rondon (Flores)

- Role: Dev Engineer (UI Focus).

- Contributions: Designed the initial UX Wireframes and User Flow Diagrams. Henry built the Streamlit frontend interface and successfully connected it to the backend agent orchestrator. He implemented caching decorators to handle JSON timeouts and prevent the application from crashing and added dropdowns to cleanly display generated SQL. He also created the project Gantt chart in JIRA and maintained the board.

- Jenish Chand

- Role: Dev Engineer (AI Agents/Backend).

- Contributions: Established the project's GitHub repository and designed the Agent Interaction Diagram (AID). He developed the foundational Python codebase, including the 6 core AI agents and the shared "State" object used to pass context between them. Jenish was also responsible for the local deployment of the Llama 3 LLM via Ollama, changing the local deployment to Gemma 4, managed branch pull requests/merges, and built the final validator agent for the system.

- Kamran Hall

- Role: Dev Engineer (Database Integration).

- Contributions: Utilized his professional cloud analytics experience to design the Data Model and Entity Relationship Diagram (ERD). Kamran authored the Mock Data Design Document and generated the synthetic records needed for the sales, stores, products, inventory, promotions, and calendar tables. He built the local MySQL database schema, exported the SQL scripts, set up the SQL Server backend, built the System Architecture Diagram, and uploaded the final data load scripts and CSVs.

- Matt Mackenny

- Role: Team Lead / Project Manager / Planning & Testing.

- Contributions: Leveraged his background in planning and reporting to draft the initial project plan and schedule. He assisted in the System Architecture Diagram in collaboration with Kamran. Matt also drafted and finalized the milestone presentation decks, managed the "run of show" for stakeholder presentations, created the weekly logs, and managed administrative tasks. Ensured that submissions were complete and helped his team.

# Team Reflection

## Project Success Factors

The success of the Scrappy Market: Agentic AI System can be attributed to several critical technical and operational factors that ensured the project met its primary goal of empowering non-technical business leaders.

- Modular Multi-Agent Architecture: The decision to utilize LangGraph to orchestrate six specialized AI agents (Intent, Planner, Query Builder, Validator, Data Retrieval, and Summary) allowed for a modular design where each part of the investigation lifecycle was handled independently. This specialized delegation was key to generating accurate SQL from natural language.

- Cloud-based LLM for Data Privacy: By deploying Llama 3 via Ollama locally, the team eliminated recurring API costs and ensured full data privacy for Cycle Craft Georgia. After the second milestone, the LLM switched to Gemma 4 for an increase in consistent results and decrease in hallucinations. With this change, we are able to ensure that the system remains highly reliable and secure.

- Focus on "Explainable AI" (XAI): One of the most significant success factors was the implementation of a Transparent Interface. By displaying the Visible Reasoning Path and the SQL Preview Block in the Streamlit UI, the system bridged the trust gap, allowing users to understand exactly how their data was being retrieved.

- Effective Resource and Workload Management: The team maintained a highly organized management approach using Jira for Gantt charts and a central Project Plan Spreadsheet to track 1,240 cumulative man-hours. This allowed the team to front-load 67% of the effort during the most labor-intensive phases (Milestones 1 and 2), ensuring a stable closing phase.

- Agile Technical Pivot and Debugging: The team’s ability to implement custom error-handling decorators and refined prompting logic was crucial in overcoming technical roadblocks like LLM hallucinations and high latency. Writing custom code to force accuracy from a weaker local model was a determining factor in achieving a working end-to-end prototype.

- Consistent Communication and Leadership: Establishing a strict meeting cadence and clear role delegation (e.g., Team Lead, Product Manager, and specialized Dev Engineers) ensured that all project pillars—AI, UI, Database, and Documentation—stayed aligned throughout the development lifecycle.

## Team Collaboration and Communication Experiences

Our team adopted a proactive and structured approach to collaboration, which was essential for managing the complexity of the Scrappy Market project.

- General Collaboration Experiences: We utilized a "divide and conquer" strategy, where specific members took ownership of major project pillars like AI Agents, UI, and Database Integration. A key good practice was the establishment of a "Staging Branch" workflow in GitHub, allowing for independent development followed by rigorous peer reviews before merging into the main repository. While the workload was heavy, this technical delegation ensured that no single member was a bottleneck for the project's progress.

- Meeting Arrangements and Experiences: We maintained a strict weekly meeting cadence to review status and upcoming deliverables. Although initially scheduled for Sundays, we demonstrated flexibility by shifting our meetings to Thursday evenings to accommodate the team’s work-life constraints. These sessions were vital for synchronizing our efforts and conducting "run of show" rehearsals for stakeholder presentations.

- Collaboration System Use:

  - Jira & Gantt Charts: We used Jira to visualize our timeline through Gantt charts, which proved highly useful for tracking milestones and resource allocation. Its ease of use for high-level planning helped the team stay on schedule.

  - Microsoft Teams & Group Chat: A dedicated "Capstone Project 6" group chat was our primary tool for daily, asynchronous communication. This was the most useful feature for quick troubleshooting and sharing technical snippets.

  - Shared Project Spreadsheets: We used centralized spreadsheets for requirements tracking and progress monitoring. This was particularly effective for "checking off" functional requirements as they were built, ensuring nothing was missed.

  - GitHub: This served as our central code repository and collaboration hub. The branch management and pull request features were essential for maintaining code quality.

- Reflections on Collaboration: What worked exceptionally well was our consistent communication and the alignment on our core technology stack early in the initiation phase. One area that did not work as well initially was the ambiguity regarding data mocking and server deployment, which required additional brainstorming sessions to resolve. However, the team's ability to pivot and implement custom code to handle local model limitations ultimately strengthened our final deliverable.

## Challenges

Throughout the Scrappy Market project, the team encountered and overcame a variety of technical and non-technical obstacles to deliver a functional product.

#### Technical Challenges

- Model Latency and Performance Optimization: One of the most significant technical roadblocks was the high latency experienced when running models entirely on local hardware. Initially, using Llama 3.2 1B locally resulted in processing times of up to 5 minutes for complex queries. To overcome this, the team experimented with multiple models and deployment strategies, including a hybrid approach that integrated local Llama instances with API-based services. This pivot allowed us to significantly reduce response times while maintaining the core logic of the agents, ensuring a much smoother and more professional user experience.

- LLM Hallucinations and SQL Accuracy: We faced issues with the AI generating syntactically incorrect SQL or producing 10-12 duplicate queries for a single request. To deal with this, the team wrote significantly more custom code to force accuracy and implemented a final validator agent to refine prompts and deduplicate results.

- Hardware and Infrastructure Ambiguity: Early in the project, there was uncertainty regarding whether to use cloud-based or local servers and how to effectively mock data. The team eventually decided on a local deployment via Gemma 4 to ensure data privacy and eliminate API costs, despite the trade-off in processing power.

- Integration Hurdles & JSON Timeouts: Hooking the separate components together with the Streamlit frontend, LangGraph agent orchestrator, and the MySQL database created general integration difficulties. Main one being the the long processing times from the local LLM caused JSON decoder timeout errors. It would crash the application, forcing us to build caching decorators to stabilize things.

#### Non-Technical Challenges

- Work-Life Balance: The team struggled to balance a heavy project workload with full-time professional jobs and other academic responsibilities. To address this, we established a strict but flexible meeting cadence, shifting our weekly reviews from Sundays to Thursday evenings to better fit everyone’s schedule.

- Coordinating Final Deliverables: As the semester came to a close, coordinating the final administrative rollout and presentation details amidst shifting deadlines became a challenge. We dealt with this by centralizing our project plan in a shared spreadsheet and using a dedicated group chat for real-time, asynchronous troubleshooting.

## Areas to Improve

Reflecting on the development lifecycle and the feedback received from our project owners, we have identified several key areas where the system can be enhanced for future production environments:

- Query Optimization and Complexity: While the system successfully handles standard business questions, an area for improvement is the optimization of complex SQL joins. Enhancing the Query Builder Agent to handle more intricate relational logic would allow for even deeper multi-table analysis.

- Efficient Data Processing: While the system successfully processed the data, there are still areas to improve the data processing. One such example would be to add an additional agent specifically for cleaning and processing all the raw data that is retrieved, making it more efficient for the LLM to summarize it.

- Automated Data Visualizations: A primary recommendation from our project owners was to move beyond text-based results. Integrating automated, dynamic charting libraries (such as Plotly or Altair) directly into the Streamlit UI would provide managers with immediate visual insights without manual intervention.

- Security and Role-Based Access Control (RBAC): Although the current system implements read-only database access, future iterations should include a robust RBAC framework. This would ensure that different levels of management only have access to the data relevant to their specific regions or departments.

- Expansion of the Knowledge Base (RAG): Incorporating a Retrieval-Augmented Generation (RAG) component would allow the agents to reference internal business manuals or external market data alongside the SQL results, providing a more holistic "Business Analyst" experience.

- Machine Learning Integration: Moving from reactive to proactive analysis, the system could be improved by adding predictive capabilities. Integrating ML models to forecast sales trends based on the retrieved data would transform the platform from a query tool into a strategic forecasting engine.

# Appendix

Website URL: https://github.com/apijenish/ScrappyAI

Project files list

Progress report files

| Category | Primary Documents | Deliverable Intent | Core Content & Project Utility |
| --- | --- | --- | --- |
| Project Governance | YYYYMMDD Meeting Minutes.docx | Execution Tracking | Chronological record of technical pivots (e.g., mitigating LLM latency) and the master schedule for the five project phases from Initiation to Closing. |
| Strategy & Requirements | Scrappy Market - Requirements Specification | Business Case | Defines the "Cycle Craft Georgia" case study and sets the success metrics for NLP accuracy and system response times. |
| Architecture & Logic | Scrappy Market - System Architecture Document.docx Scrappy Market - Design Document.docx | Technical Blueprint | Outlines the four-tier layout (Python/LangGraph/Gemma 4/Streamlit) and the orchestration logic for the five specialized agents, which became six in the end. |
| Data Engineering | Scrappy Market - Mock Data Design Document.docx Scrappy Market - ERD Diagram.pdf | Backend Strategy | Defines the MySQL "Star Schema" and the use of Python/Faker to generate ~15,000 synthetic retail records for local testing. |
| UX & Process Flow | Scrappy Market - UX WireFrame and UI.docx Scrappy Market - User Flow Diagram.docx | Interface Design | Maps the user journey and visualizes the "Reasoning Path" and "SQL Preview" blocks within the Streamlit portal. |
| Stakeholder Reporting | Milestone 1, 2 & 3 Progress Reports (.pptx) | Executive Summary | High-level synthesis of architectural progress and business value for project mentors and instructors. |
| Project Plan | Project Plan KSU 2026.xlsx | Task Tracking | List of tasks and activities to perform the capstone project |

NOTES: Project files package (zipped)

This package includes all files and work relevant to your project goals and deliverable. Please include as many files as possible. Maintain the original file type format. Organize them into subfolders if needed.

These may include:

Source code, scripts, or configuration files (zipped into one or more files)

 Data or database copies

 Analysis and design documents

 Research reports or papers

 Manual and references

 All documentation files

 Learning materials collection

 Other types of files and resources which you produced or collected

3. Progress and report files package (zipped)

This package includes the following files. Create further sub folders if necessary.

1. Approved project plan

2. Three milestone reports

3. Final version of the Gantt chart

4. All weekly log files.

5. Department presentation file.

6. Additional presentations or reports