# Meeting Minutes: Scrappy Market Capstone Team

Date: March 29th through to April 16, 2026 meeting notes

Meeting Type: Milestone 3 Planning & Final Project Closeout

### Attendees

- Campbell Brothers

- Henry Rondon

- Kamran Hall

- Matt Mackenny (Team Lead)

- Jenish Chand

### 1. Meeting Summary & Activities Completed

The primary focus of this meeting was coordinating the final assignments and deliverables to close out Milestone 3 and prepare the final project package for the sponsor 2.

Key completed activities include:

- Database Files Uploaded: Kamran successfully prepared and uploaded the final SQL scripts (e.g., 01_create_database.sql, 02_create_tables.sql, 03_load_data.sql) and the associated mock data CSV files (inventory_snapshots.csv, sales_fact.csv, etc.) to the team repository for the final data load

- Milestone 3 Folder Creation: Matt created a dedicated "03 - Milestone 3" folder in the shared Teams environment to house all final deliverables

- Project Report & PPT Initiated: Campbell moved the working draft of the Final Project Report into the new Milestone 3 folder 6, 8. Matt uploaded the updated Milestone 3 PowerPoint presentation to the same location

- Development: Jenish is building out the final validator agent to incorporate into the solution.

### 2. Key Decisions & Action Items

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Close Out Final Code | Jenish Chand | In Progress | Finalize the integrated application code for the final demo. |
| Finalize Milestone 3 PPT | Matt Mackenny | In Progress | Base deck is uploaded; requires UI and Agent screenshots to be considered complete. |
| Final Project Report | Campbell Brothers | In Progress | Complete the comprehensive final report (Target: May 3rd). |
| Provide System Screenshots | Jenish, Henry, Kamran | Pending | Capture visuals of LangGraph agents, Streamlit UI, and DB changes for the PPT. |
| Package Final Deliverable | Henry & Kamran | Assigned | Package code/assets for sponsor handover (Target: May 5th). Discussing a Docker image approach. |
| Email Professor re: ML2 | Matt Mackenny | New | Clarify that Milestone 2 was intentionally non-working code and address the grade reduction. |

### 3. Blockers & Technical Challenges

- Presentation Blocked by Visuals: Matt cannot finalize the Milestone 3 PowerPoint until the development team (Jenish, Henry, Kamran) provides the final screenshots of the working user interface, agent workflows, and database updates. Jenish confirmed he will provide his screenshots later in the week.

- Milestone 2 Grade Dispute: The team's grade was reduced for Milestone 2 because the code was not fully functional, requiring an immediate email to the professor to explain that full functionality is a Milestone 3 deliverable.

### 4. Upcoming Milestones & Timelines

- Final Demo: Scheduled for approximately two weeks from the meeting date (end of April / early May).

- Milestone 3 Submission: Officially scheduled for the following Friday, per the professor's email confirmation.

- Sponsor Handover: The final packaged deliverable and PPT must be ready for the sponsor by May 5th.