# Meeting Minutes: Scrappy Market Capstone Team

Date: April 23rd, 2026 meeting notes

Meeting Type: Milestone 3 Planning & Final Project Closeout

### Attendees

- Matt Mackenny (Team Lead)

- Henry Rondon

- Kamran Hall

- Jenish Chand

- Absent: Campbell Brothers

### 1. Meeting Summary & Activities Completed

The primary focus of this meeting was reviewing the extensive progress made on the final project documentation and organizing the remaining tasks to close out Milestone 3 and the final sponsor handover.

Key completed activities include:

- Final Project Report Expansion: Matt heavily expand the Final Project Report, adding 10-11 pages of content. This included building out the Table of Contents, Executive Summary, Project Goal and Scope, Technical Background, Project Management Summary, phase-by-phase timeline, and the Appendix.

- Milestone 3 Presentation: Matt has mostly completed the final PowerPoint presentation deck 2.

- Workflow Updates: Matt formally added the new "Validator Agent" into the agentic workflow diagram for the final documentation.

- File Consolidation: The updated Final Project Report and presentation have been saved to the shared Teams directory under the "Milestone 3" folder.

### 2. Blockers & Challenges

- Time Crunch & Deadlines: The team is facing a tight turnaround. Milestone 3 is due May 1st, and the professor has requested that all final materials be fully submitted and packaged for the sponsor within five days (by May 5th).

- Presentation Blocked by Visuals: The Milestone 3 presentation is mostly done but cannot be finalized until the developers provide updated screenshots of the UI, database, agents, and Jira plan.

- Missing Report Sections: The Final Project Report still needs the Jira Gantt chart, technical challenges, the "Workload Summary," and the "Team Reflections" sections completed before it can be finalized.

### 3. Key Actions & Next Steps (Punch List)

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Close Out Final Code | Jenish Chand | In Progress | Finalize the integrated application code with support from the team. |
| Provide System Screenshots | Jenish, Henry, Kamran | Pending | Capture LangGraph agents, Streamlit UI, DB, and Jira plan for the PPT. |
| Final Project Report Review | Campbell Brothers | Assigned | Final read-through; remove highlights and finalize (Target: May 3rd). |
| Complete Team Reflections | All Team Members | Upcoming | Write individual reflections; coordinate after the milestone or Sunday. |
| Package Final Deliverable | Henry & Kamran | Assigned | Package code and assets for sponsor handover (Target: May 5th). |
| Firm up Live Demo Prompts | All Team Members | Assigned | Finalize NL questions (e.g., total sales revenue for e-bikes in specific GA cities). |
| Continue Meeting Minutes | Matt Mackenny | Ongoing | Continue tracking team discussions to finalize documentation. |