# Meeting Minutes: Scrappy Market Capstone Team

Date: February 22, 2026

Meeting Type: Milestone 2 Kickoff & Code Architecture Review

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon

- Jenish Chand

- Kamran Hall1

### 1. Meeting Summary & Activities Completed

This meeting marked the transition into "Milestone 2" development. The primary focus was a technical walkthrough of the initial codebase, establishing development workflows, and confirming the division of labor for building the AI agents, UI, and Database.

- Codebase & Architecture Walkthrough (Jenish):

- Jenish shared his screen (VS Code) to present the foundational template for the Scrappy AI system.

- Walked through the system components: 5 agents, a Streamlit frontend, and a database.

- Demonstrated the "State" object (acting like a shared notebook) that passes information (like question type, metrics, and dimensions) between agents during runtime.

- Showcased the Intent Agent flow, explaining how it takes a user prompt, routes it to the local LLM, and returns a JSON object with the extracted parameters.

- LLM Engine: Demonstrated running Llama 3.1 locally via Ollama. The team agreed this is the best path forward to avoid token limits, API costs, and complex network security configurations 2, 7, 8.

- Database Strategy: Discussed using a Vector Database to store schema relationships and prevent the LLM from hallucinating SQL queries 9-11.

- Resolution: Matt suggested keeping it simple for the MVP by sticking to the relational DB first and treating the Vector DB as a "stretch goal".

- Milestone 1 Submission Protocol: Matt clarified the D2L submission process: team members must unzip the downloaded files and individually upload all 15-16 files (including the project plan and meeting notes), rather than submitting a single zipped folder 14-16.

### 2. Key Decisions & Division of Labor

The team formally agreed to "divide and conquer" the development work as follows:

- AI Agents (Backend): Jenish Chand.

- User Interface (Frontend): Henry Rondon (Building in Streamlit).

- Database (Data Layer): Kamran Hall (Building MySQL relationships and mock data files).

- Support/Integration: Matt Mackenny & Campbell Brothers will float, assisting with database mapping, requirements, testing, and project management.

### 3. Action Items

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Milestone 1 D2L Submission | All Team | Immediate | Ensure all unzipped files are uploaded individually to D2L. |
| Build Core Agents & Prompts | Jenish Chand | Assigned | Focus heavily on the Intent Agent and initial prompts this week. |
| GitHub Repository Access | Jenish Chand | Assigned | Reply to Cody's email confirming repo setup and invites (Mentor accepted; waiting on Professor). |
| Develop UI Mockups in Streamlit | Henry Rondon | Assigned | Start connecting frontend code to variables exposed by the agent's state. |
| Create DB Scripts & Data | Kamran Hall | Assigned | Build local MySQL schema/relationships; export SQL scripts/data files for Jenish. |
| Clone Repo (Do Not Push) | All Team | Ongoing | Clone Jenish's branch to review locally; strictly instructed not to push code back to his branch yet. |

### 4. Upcoming Milestones

- Next Meeting: Expected to review the tested Intent Agent and initial UI integration next Sunday.

- Milestone 2 Deadline: The team noted that the D2L deadline for Milestone 2 has been updated to the 22nd, with an expected mentor review demo around the 20th.