# Meeting Minutes: Scrappy Market Capstone Team

Date: March 1, 2026

Meeting Type: Weekly Status Update & Technical Integration

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon

- Jenish Chand

- Kamran Hall1

### 1. Meeting Summary & Activities Completed

The primary focus of this meeting was reviewing the successful integration of the frontend User Interface with the backend Agent Orchestrator and analyzing the outputs of the AI models.

Key completed activities include:

- UI & Backend Integration: Henry successfully connected the Streamlit user interface to Jenish's orchestrator branch, allowing real-time investigation steps (Intent identification, Planner generation, and SQL querying) to display on the screen.

- Local LLM Deployment: Henry installed Ollama and is running the Llama 3.2 1B model (1.3 GB) locally to process requests.

- Error Handling (Timeouts): Henry resolved a JSON decoder timeout error by implementing a decorator function that forces the system to wait and cache the model's response, keeping the application from crashing during long processing times.

- Database Connectivity: Jenish successfully queried the database and returned fake row data using SQL queries generated by the LLM.

- Schema Upload: Kamran uploaded the SQL files and schema to the GitHub repository during the meeting.

### 2. Blockers & Technical Challenges

The team encountered several major hurdles during the live integration test:

- Latency & Compute Limits: Running the LLM locally on personal hardware is causing severe latency, with simple queries taking up to 5 minutes to process. The team discussed using API models but noted that cloud latency could present similar wait times.

- LLM Hallucinations & Syntax Errors: The LLM is struggling to understand the basic database schema, frequently hallucinating or returning syntax errors (e.g., Error Code 1064 due to ambiguous data IDs or stray parentheses).

- Query Duplication: The LLM is returning 10 to 12 SQL queries for a single step, many of which are exact duplicates of each other.

### 3. Key Decisions

- UI Improvements: The team decided to implement dropdown (expand/retract) menus in the UI for the generated SQL queries to save screen space.

- Code Architecture: Jenish requested that Henry utilize the existing variables and data types in the state.py file (acting as the shared memory notebook) rather than altering the helper methods directly.

- Simplifying AI Outputs: To combat hallucinations, the team agreed to limit the LLM's output to only 3 to 4 SQL queries per prompt and to build logic that checks for and filters out duplicate queries.

- Prompt Engineering Strategy: To improve the Intent Agent, the team agreed to "reverse engineer" better prompts. They plan to feed the raw database schema into a stronger LLM (like Claude or Gemini), ask it business questions, and see how it formats the SQL, then use that to refine their own system's prompts.

### 4. Action Items & Next Steps

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Push UI to GitHub | Henry Rondon | Complete | Uploaded the Streamlit UI branch with new frontend logic to GitHub. |
| Add UI Dropdowns | Henry Rondon | Assigned | Update the UI to collapse generated SQL code blocks for a cleaner look. |
| Integrate Branches & Limit Queries | Jenish Chand | Assigned | Merge UI with backend; add logic to deduplicate and limit SQL outputs to top 3 or 4. |
| Improve DB Schema Prompt | Kamran Hall | Assigned | Create a descriptive schema relationship prompt to fix LLM failures on table joins. |
| Local Deployment & Testing | Matt Mackenny | Assigned | Deploy codebase to home machine for testing; share with outside experts for feedback. |
| Prepare Mentor Questions | All Team | Upcoming | Gather prompting and latency questions for the mentor meeting this Friday. |