# Meeting Minutes: Scrappy Market Capstone Team

Date: January 18, 2026Meeting Type: Initial Team Kickoff & Planning

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon

- Jenish Chand

- Kamran Hall

### 1. Meeting Summary & Activities Completed

The team convened for the first time to align on the project scope, share professional backgrounds, and establish the working rhythm for the "Scrappy Market" Agentic AI project.

- Introductions & Skill Alignment:

- Matt Mackenny: Confirmed as Team Lead/Project Manager; background in planning and reporting

- Kamran Hall: Revealed he currently works for the sponsor company (Albertsons) and has Cloud Analytics experience

- Campbell Brothers: Background in requirements management and analyst work

- Jenish Chand: Experience as a SCADA Project Engineer with C# and SQL skills

- Henry Rondon: Background in Law and Project Management with Python knowledge

- Scope Review: Discussed the academic deliverables for "Milestone 1" and the goal of creating an AI system that translates natural language into structured investigation workflows

- Logistics Setup:

- Established a weekly team meeting cadence for Sundays at 7:00 PM ET

- Created a "Capstone Project 6" group chat for daily communication

- Jenish Chand set up the GitHub repository

### 2. Key Decisions

- Technology Stack: The team aligned on the following technical architecture

- Language: Python

- Framework: LangChain or LangGraph

- Frontend: Streamlit

- Database: SQL Server or MySQL

- AI Policy: The team unanimously agreed to leverage LLMs (ChatGPT/Claude) for "vibe coding" to accelerate development and handle "judge/jury" architecture validation

- Mentor Meeting Strategy: Due to the sponsor's work schedule, the team plans to request meetings on Mondays (specifically aiming for the upcoming holiday) to accommodate work schedules

### 3. Actions & Deliverables Status

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Draft Project Plan | Matt Mackenny | Complete | Draft created and uploaded to Teams shared folder. Includes schedule and milestones. |
| Review Project Plan | Henry Rondon | Complete | Provided input and a document titled "Scrappy Market Project Plan.docx" for team evaluation. |
| Setup GitHub Repo | Jenish Chand | Complete | Repository link shared: https://github.com/apijenish/ScrappyAI.git |
| Availability Forms | All Team | In Progress | Team members to fill out availability forms to finalize the mentor meeting slot. |
| Milestone 1 Prep | Team | Pending | "Requirements and Foundation" milestone deliverables (Project Plan) due Jan 25. |

### 4. Open Discussion

- Project Context: Kamran provided context that the project is associated with Albertsons (Phoenix-based), noting that he works there. This insider knowledge will be leveraged for understanding business context

- Workload Management: The team acknowledged the heavy workload (most working full-time + other classes). Efficient use of AI tools and strict adherence to the project plan were agreed upon as mitigation strategies