# Meeting Minutes: Scrappy Market Capstone Team

Date: February 15, 2026

Meeting Type: Milestone 1 Final Review & Submission Prep

Time: 7:00 PM – 8:00 PM

### Attendees

- Matt Mackenny (Team Lead)

- Campbell Brothers

- Henry Rondon

- Jenish Chand

- Kamran Hall

### 1. Meeting Summary & Activities Completed

The team met to conduct a final "red team" review of all deliverables for Milestone 1: Requirements and Foundation. The session focused on verifying that all documents (Design, Requirements, Mock Data) were complete, uploaded to GitHub, and ready for the mentor presentation on Friday, Feb 20th.

- Agent Interaction Diagram (AID) Review:

  - Jenish presented the final interaction flow

  - Introduced the "Investigation State Object" concept—a message object passed between agents to hold metrics and question types

- Database & Mock Data Review:

  - Kamran presented the Mock Data Design Document. He confirmed he has generated CSVs (approx. 500 rows/table) using AI for the Stores, Products, Sales_Fact, and Inventory tables to simulate the "Cycle Craft" business

  - Kamran added the Entity Relationship Diagram (ERD) to the repository

- System Architecture Review:

  - Matt and Kamran finalized the System Architecture Diagram (SAD). A Microsoft-stack version (Web Server + SQL Server) was created and added to the Design Document during the meeting to satisfy the "visual" requirement

- README & Tech Stack:

  - Campbell reviewed the README.md file. The team confirmed the final tech stack to be documented: Python, LangGraph, Streamlit, MySQL, and Llama 3.1

### 2. Key Decisions

- Mentor Presentation Strategy ("Run of Show"):

  - Decision: The team will use the PowerPoint Presentation as the primary visual for the Friday review rather than opening individual Word documents.

  - Flow: Matt will introduce (Slides 1-4), Campbell (Requirements), Henry (UX/UI), Jenish (Agents), and Kamran (Data)

- GitHub Workflow:

  - Process: Jenish established a "Staging Branch" workflow. Team members push to their branches $\rightarrow$ Jenish merges to Staging $\rightarrow$ Final merge to Main 16.

  - Access: Matt added the Mentor (Koteswara), Instructor (Dr. Zheng), and GTA (Tyler Cuffie) to the repository for grading auditing

- Milestone 1 Submission:

  - Matt will download all final documents from the Repo/Teams, rename them for consistency, and upload them to the "Milestone 1" folder as the official submission

### 3. Action Items

| Action Item | Owner | Status | Notes |
| --- | --- | --- | --- |
| Finalize Meeting Minutes | Matt Mackenny | In Progress | Compile notes from the last 4 weeks into a single submission doc. |
| Upload "Mock Data Design" | Kamran Hall | Complete | Uploaded to Teams/GitHub during the call. |
| Merge Staging to Main | Jenish Chand | Pending | To be done after Matt uploads the final cleaned files. |
| Mentor Review Meeting | All Team | Upcoming | Friday, Feb 20 @ Noon. Kamran to join 15 mins late due to work conflict. |
| Start Dev Work (Milestone 2) | Team | Planned | Next week begins coding: Jenish (Agents), Henry (UI), Kamran (DB). |

### 4. Chat & Asynchronous Updates

- Matt (Feb 12): Confirmed the Milestone 1 review date is Feb 20 and uploaded the summary PDF "Scrappy_Market_Agentic_AI_Progress.pdf"

- Henry (Feb 14): Shared updated UI concepts focusing on simplicity ("All information in the main frame") and the final Gantt Chart

- Campbell (Feb 14): Updated the README file on his branch, leaving architecture sections vague until the team confirmed the Llama 3.1 decision

- Jenish (Feb 14): Confirmed the Agent Interaction Diagram was added to the Design Document